## Slide 1
CTH A Local Program Project Robert St. – CTH X
Marinette Co./ WisDOT/ Contractor Business
Meeting
May 19, 2026
Notes: Sarah to introduce project, meeting agenda and WisDOT team/

## Slide 2: Meeting Agenda
Meeting Overview
  Introductions
  Prime Contractor and Subcontractors
  Proposed Work
  Project Schedule
  Traffic Impacts
  Q&A
Notes: Sarah to introduce project, meeting agenda and WisDOT team/

## Slide 3: Project Team
Project Construction Leader: Ed Hoefferle
Project Field Staff: Pam Kozloski and Matt Pietro
Project Manager: Sarah Ericson
Supervisor: Kristen Berg
Marinette County: Eric Burmeister
Notes: Ed to introduce project, meeting agenda and WisDOT team/

## Slide 4: Contractors
Prime Contractor: James Peterson Sons Inc.
Project Manager: Paul Church
Subcontractors:
  Bay Area Testing
  Northeast Asphalt
  Smith Restorations
  Hardrock Sawing
  WK Construction
  Sommers Construction
  Century Traffic
  Forward Traffic
  Wisconsin Land Surveying
Notes: Paul to introduce the contractors

## Slide 5: Project Location Map
Notes: Ed To describe project location/limits

## Slide 6: Proposed Work
Replace 8.6 miles of the existing pavement on County A.
Widen Shoulders from 3-ft to 6-ft from Rosa Ave. to Shaffer Rd. and from 3-ft to 4-ft from Schaffer Rd. to County X.
Correct roadway superelevations, complete tree clearing to improve sight distances, and add additional curve advisory signing.
Reconstruct 3 segments of County A between Newton Lake Rd. and Royal Ann Court to improve sight distance.
Guardrail or curb & gutter would be installed in select locations to limit impacts.
Additional work would include culvert replacements, pavement marking and permanent signing
Notes: Ed To provide scope of work

## Slide 7: Schedule
Project Award: March 25, 2026
Project Anticipated Start: Tuesday May 26, 2026
Contract Completion date: Friday October 30, 2026
Notes: Paul will provide the schedule overview

## Slide 8: Schedule for June & July 2026
Notes: Paul to run thru the stage work/schedule

## Slide 9: Schedule for August thru End of Project 2026
Notes: Paul to run thru the stage work/schedule

## Slide 10: Traffic Impacts
Traffic on CTH A (from Robert St. to Newton Lake Rd.) will include 2-way operations with single lane closures using flaggers.
Traffic on CTH A (from Newton Lake Rd. to CTH X) will be closed (local access only) for 50 Calendar days for grading work.
  The signed Alternate Route is USH 141 to CTH X to CTH A.
Access to driveways and side roads will be provided for the majority of construction. Short-term, temporary closures may occur during working hours.
  Contractor will contact affected properties.
Notes: Ed to review these traffic impacts

## Slide 11: Traffic Impacts – CTH A: Alternate Route US 141 to County X to County A
Notes: Ed to explain the proposed signed detour for RR work (5 day closure)

## Slide 12: Project Contacts
Ed Hoefferle Project Construction Leader WisDOT – Northeast Region 944 Vanderperren Way Green Bay, WI 54304-5344 Phone: (920) 366-0237 edward.hoefferle@dot.wi.gov | Sarah Ericson, P.E. Project Manager WisDOT – Northeast Region 944 Vanderperren Way Green Bay, WI 54304-5344 Phone:(920) 492-3511 sarah.ericson@dot.wi.gov
Notes: Sarah to close out the meeting

## Slide 13: Questions?
We would like to thank everyone for coming today. We thank you for your patience during the construction of this project and look forward to working with you.